## Slide 1
Escalation & Recovery
Stabilizing a Peak-Traffic Search Outage Under Pressure
Presented By:
Ariele Silva

## Slide 2
The Scenario
Coppel
A large LATAM eCommerce customer, mid-peak on a live Hot Sale event, Buen Fin, the country’s biggest online shopping event of the year. Search-driven browsing accounts for the majority of their session-to-cart path.
3.4x
normal peak traffic, sustained
~18%
of search queries timing out or erroring
MX$3.5M / hr
estimated at-risk revenue
Issue: intermittent search timeouts and failed results pages → not a full outage
Business is already feeling it: support tickets climbing, and the customer’s own leadership has asked for direct updates.

## Slide 3
The Response
Root Cause Analysis
Reconstruct the timeline first → errors vs. traffic curves, deploys, scheduled jobs
Pull from real logging → Search API codes, pipeline logs, usage vs. licensed limits
Confirm, don’t guess → nothing is “root cause” until it’s evidenced in data
Top hypothesis: organization quota exhaustion → fastest to confirm, grounded in Coveo’s own documented limits
Short Term Remediation
Shed cost per query → disable generative answering / personalization under load
Request emergency quota headroom → cheap to try, fast to reverse
Cut self-inflicted load → debounce/throttle on the customer’s client side
Defer competing jobs → pause index rebuilds/model retrains until traffic normalizes
Executive Comms
Internal: IC owns it → update every 15-30 min with impact, hypothesis status, next update time
Customer-facing: owned by CS/Account leadership → business-impact-first, no speculation stated as fact
Both always end with a concrete next-update time and a pointer to status.cloud.coveo.com

## Slide 4
Scaling Prevention
Coppel’s incident traces to a specific, well-understood risk: peak traffic colliding with organization limits, expensive ML features, and scheduled jobs. That risk isn’t unique to Coppel → it’s latent on every account with a comparable traffic profile and a calendared high-traffic event. Fixing it once, for one customer, leaves the same failure mode live everywhere else.
Identify
Run the same audit → quota/headroom, ML feature load, scheduled-job timing across every account above a size or traffic threshold, not just the one that had the incident.
1
Prioritize
Flag accounts with a known upcoming peak event first → Black Friday/Cyber Monday, Singles’ Day, Diwali sales, Buen Fin/Hot Sale, etc. so the fix lands before their turn comes, not after.
2
Remediate
Ship the same graceful-degradation and alerting fix as a platform-wide change, not a one-off patch to a single account’s configuration.
3

## Slide 5
RC Prevention by Owner
Forward Deployed Engineer (FDE)
Peak-readiness audit 2-4 weeks before every known event, checking usage directly against licensed limits → Buen Fin-style peaks are calendared, not surprises.
Load test against the account’s own real peak curve with the customer’s technical team → a generic load profile misses the query patterns that actually spike.
1
Cloud Ops / Platform Engineering
Proactive quota/headroom alerting, not just enforcement → built and owned by Platform Engineering, routed to both the FDE and the account team.
Built-in graceful degradation at a defined threshold, shipped as a product capability → not a manual call improvised under pressure.
2
Product / R&D
Peak-event scheduling awareness built in, so index rebuilds and model retrains stop competing with a calendared sale window.
Self-serve usage-vs-limit visibility in-product, fed by Platform Engineering’s telemetry → not checked for the first time mid-incident.
3
Customer Success / Account Management
Peak-readiness checklist rolled out account by account → every account with a calendared peak (Black Friday, Singles’ Day, Diwali, Buen Fin) gets it before their date.
Postmortem output includes a base-wide flag list of accounts with the same risk signature, turned into proactive outreach by CS.
4

## Slide 6
Customer Visibility
The gap this incident exposed: Coppel found out through their own leadership asking us for an update → not through a channel given to them. A shared, always-on dashboard closes that gap.
Query error rate
5-min rolling window, from Search API response codes
Quota headroom
GQPM & query volume vs. licensed limit, via the Usage Analytics API
P95 latency
Search API response time, trended against baseline
Traffic vs. peak baseline
Current volume vs. the account’s own last comparable event
Example alert rule: Error rate > 5% sustained 5 min, or quota headroom < 10% → fires simultaneously to Coppel’s on-call Slack and Coveo’s account team. Same signal, same moment, both sides -- not Coveo finding out first, or the customer finding out last.

## Slide 7
Key Takeaways
Structure comes before diagnosis → severity, ownership, and a stabilize/investigate split are decided in the first minutes, not discovered along the way
Stabilization and root-cause analysis run in parallel, not in sequence → the customer doesn’t wait on a confirmed cause to get relief
One set of facts, two honest deliveries → internal and customer-facing updates diverge in tone and detail, never in truth
The incident isn’t over when the error rate drops → it’s over when the postmortem, the engineering fix, and the customer follow-through are all closed

## Slide 8
Thank you !